## Slide 1: NURS 737: Concepts in Nursing Informatics Module 6
Implementation of Nursing/Health Care Informatics Solutions (Part I)
This document is intended solely for the use of N737. Not for distribution.

## Slide 2: What is an Implementation?
An implementation includes more than the installation of a new system.
It also includes the changes in workflow processes and organizational structures necessary to support the new technology and correct the business processes for which new technology is designed.
(For change management, see Module 7)

## Slide 3: Implementation Strategies

## Slide 4: The Systems Life Cycle(SLC): Review
Eight Phases
  Planning
  System Analysis
  System Design/Selection
  Development
  Testing
  Training
  Implementation
  Evaluation

## Slide 5: How To Implement EHRs?
Assess Your Practice Readiness
Plan Your Approach
Select or Upgrade to a Certified EHR
Conduct Training & Implement an EHR System
Achieve Meaningful Use
Continue Quality Improvement
(http://www.healthit.gov/providers-professionals/ehr-implementation-steps)

## Slide 6: Extended Systems Life Cycle Model
(Snyder-Halpern & Hoyman, 2000)

## Slide 7: Selected Considerations in EHR Implementation
Meaningful use : Make sure that the system meets the requirements.
Electronic health information exchange (HIE) -
  Allows clinicians and patients to appropriately access and share information securely
  (http://www.healthit.gov/providers-professionals/health-information-exchange/what-hie)
Consumer engagement MU Stage 2
  Requires eligible providers to give patients access to view EMR and use eMessaging
Cost savings
  EHRs save money, paper and time. Assess if you need an EHR that will print Rxs, receive lab reports, link to insurance company formularies and/or public databases.
  (http://www.healthit.gov/providers-professionals/medical-practice-efficiencies-cost-savings)

## Slide 8: Project Teams for Implementation
Combines users, IT, and vendor
  Users provide functional specifications and support implementation
    Often PMs are from user community (if skilled)
  IT handles technical implementation, wiring, protocols, hardware
  Vendors
    Joint project – Collaborators

## Slide 9: Project Teams for Implementation
Executive Steering Team
    Initiates the vision
    CEO, CFO, CIO, Medical Director
Project Steering Team
    Develops RFP, evaluates responses, submits finalists
    Project Manager, physician champions, nurse champions, IS members, interface coder, consultant
Project Work Team
    Brings the technology to the users
    Vendor, implementation team, trainers, Super users

## Slide 10
Planning
Hardware/software installation
Implementation task force training & education
Customization/Modification
System testing
Steps in Implementation Process

## Slide 11
Documentation development
User education and training
Parallel testing
“Go Live”
Post-implementation review
Steps in Implementation Process

## Slide 12
1. Communication plan
  Stakeholders, including users, need frequent communication to facilitate buy-in
  Presentations, posters, newsletters, e-mails, etc.
  Other creative approaches
2. Policy and Procedure development
Planning

## Slide 13
3. Training plan
4. Resource management plan
5. Plans for implementation outcome assessment
Planning

## Slide 14
Location and types of existing hardware
  Outlets, lighting, ambient noise, privacy
Walk-through with installers
  Re-evaluate safety and proper location
Ask for a system demo
Hardware/Software Installation

## Slide 15
Training and Education
Team educated about mission of system, how it fits with strategy, system limitations, individual duties, disaster recovery, etc.
Initial training is usually done by the vendor
  Depending on contract
  Selected implementation team members and Super users must understand and be comfortable with overall functionalities so that they can teach/support other users.
Training and Education of the Implementation Team

## Slide 16
Beginning phases require formative evaluations
May spawn the need for customization or modification
Team is responsible for reviewing the requested changes
  Are they sensible? Utility? 80% rule?
  Are there any opportunities for changes in workflow for better outcomes?
  Remember, too much customization may require a higher maintenance fee (or potential issues) in the future when the system needs updates.
Customization/Modification

## Slide 17
Change management – use formalized request forms for customization requests and document follow ups (see change management slides in Section II of this module)
Often vendors require some time period before changes can be done
Change management procedures must be included in the contract
Customization/Modification

## Slide 18
Who tests the systems?
  A team comprised of users, technical experts, quality assurance personnel, etc.
Several types of testing, including:
  Usability test (before and/or after go-live)
  Performance test (before go-live)
    Response time requirement
    Throughput requirement
  Acceptance test (final product acceptance after go-live)
System Testing
Notes:   Done by professional team
**Singular use for “usability test”, “performance test”, etc. works fine.

## Slide 19
The final full system-level test before go-live
  A dry run in the test system prior to go-live
  Tests the entire hardware and software
Deployment testing
  Tests full functionality in the live system
  Can be accomplished carefully by preloading the first small set of data
System Testing (cont.)
Notes:   Done by professional team

## Slide 20
Acceptance testing
  Verification of operating procedures using checklists
  Done by users with developers / vendors
  Simulates real world loading
  Data entry
  Data Retrieval
  Accessing connected modules
  Trying to get it to break
  Major milestone - if passed, system now “belongs” to organization
System Testing (cont.)

## Slide 21
Actually ongoing - but delivered during this phase
  System
  Program
  Educational materials
  Operator guides (technical)
    Flow charts, table & record layouts, operational procedures, dictionary of terms, backup and recovery procedures, etc.
  User guides
System Documentation Development

## Slide 22
Training begins BEFORE Go-Live (timing may vary, but 2-3 weeks prior to go-live)
Assessment of training needs
Needs assessments (e.g., gap analysis; setting priorities; identification of training methods and barriers)
Training methods (e.g., CBT, e-training, paper-versions)
Development of materials
User Education and Training

## Slide 23
Scheduling / Budgets
Application of adult learning theories
Evaluation plans for training
User Education and Training

## Slide 24
Not just the hands-on training, but influencing and preparing for change
General guidance
  Quiet area
  Good lighting and comfortable
  Multiple sessions of short (1-2 hours) segments
  Food helps to improve attendance
User Education and Training

## Slide 25
Approaches:
Train-the-trainer approaches
Just-in-Time training
Methods:
CBT (Computer-Based Training)
E-training
Print-Based Training
Audio- and/or Video-based training
Training and Education: Approaches/Methods
Notes: CBT – computer-based training

## Slide 26: Go-Live (Activation) Plans
Now it’s time to turn-on the switch.
Expect the unexpected
  Need plans to prevent issues and manage situations.
The implementation team must have specific plans to manage go-live activities.
Plans may vary depending on systems.
You may not want to think about this – What if the system fails?
  Have a back-up plan (Remember, “it’s not the end of the world……”)

## Slide 27: Go-Live (Activation) Plans
Develop Go-Live plans for:
  Decision making (if something happens how will the team make decisions?)
  Communication
  Risk management
  List of tasks that need to occur before, on the day, and after the go-live date
  Contingencies
  End use support

## Slide 28: Go-Live (Activation) Plans
Examples of Go-Live plans:
  Communication: Ch 6. Table 6.1 (Sengstack & Boicey, 2015)
  Operational Readiness Review Document: Table 6.4
  Go-live checklist: Table 6.5